## Slide 1
Connectivity Project Update
Presented By
Joseph Kumwenda-Network Planning Analyst
7th October 2025
Notes: All protocols observed.
Good Afternoon ladies and gentlemen.
My name is Joseph Kumwenda, a Network Planning Analyst with the Digital Malawi Acceleration Project—DMAP. a project funded by the World Bank.
I am here today to provide you with an overview of the DMAP connectivity project progress update as of October 2025."

## Slide 2
Digital Malawi Acceleration project (DMAP)
Objective
Component 1: Affordable Broadband and Secure Data Hosting
This component will focus on expanding essential, high-quality, resilient and affordable broadband infrastructure and services while supporting the development of secure cloud and data hosting markets
This will strengthen institutions and help drive investment in telecom networks and data hosting facilities, primarily by the private sector, which are the foundations for individuals, firms, and governments to use digital technologies and data productively.
Notes: This is the main goal of our core component: Affordable Broadband.
In simple terms, we do two things here:
First, we build the physical foundation—like connecting gov institutions, building broadband towers and secure data centers. Second, this foundation encourages private companies to invest more. It creates a market for better and cheaper internet and data services for everyone—citizens, businesses, and the government.
We are building the roads for Malawi's digital economy."

## Slide 3
DIGMAP achievement (Previous)
Extended the Government Wide Area Network (GWAN) to 530 MDAs
Pre-purchased a total of 12.6Gbps IP transit capacity in addition to the 0.75Gbps provided by SIMBANET
62 key hot spots that include the two International Airports (Kamuzu and Chileka) and two big markets (Blantyre and Lilongwe)
Enhanced power backup by installing 5KVA inverters at 19 District Council’s offices
Upgraded aggregation Routers for 5 districts from 1Gbps interface ports to 10 Gbps
Notes: Under the previous phase, we successfully:
Connected over 530 government offices to a secure network.
Bought significant internet capacity to ensure good speed.
Provided public Wi-Fi at key locations like international airports and major markets.
And we upgraded critical network equipment and power in district offices to make the system stable.

## Slide 4
DIGMAP achievement
CATEGORY | # No
Government Offices | 68
Secondary Schools | 46
Community Day Secondary Schools | 27
Primary Schools | 2
Malawi Police | 14
Malawi Prison | 21
Teachers Training Collage | 9
National Libraries | 4
District Education Managers Office | 24
Health Centres | 37
Hospitals | 40
Various Government Offices | 238
Notes: Our work touches every part of public service. We have connected:
Schools and training centers to support education.
Hospitals and health centers to improve healthcare.
Police stations and prisons for public safety.
And many other government offices.
In total, we have connected over 500 sites across Malawi. This proves our ability to deliver connectivity nationwide."

## Slide 5
Digital Malawi Acceleration Project (DMAP)
Scope
Connecting 500 MDAs
Connecting 2,000 Schools
Connecting 329 Ministry of Lands sites
Providing subsidies to private sector to contsruct 50 Towers in Rural Underserved Areas
Provide subsidies to upgrade 2/3G sites to 4/5G in rural areas
Bulk purchases of Internet capacity for public institutions to reach economies of scale
Develop and participate in integrated infrastructure mapping and a study of least cost options to cover pending data infrastructure needs at the regional and country levels
Notes: "This is the scale of our new mission with DMAP.
We are expanding our work significantly. Our main goals are to:
Connect thousands of new sites, including 500 government offices and 2,000 schools.
Work with the private sector to build 50 new mobile towers in rural areas and upgrade old ones to 4G and 5G.
Use our power as a big buyer to get cheaper, bulk internet for all public institutions.
And very importantly for this meeting, we will help develop integrated infrastructure mapping—which is why this broadband map is so critical for our planning.
This is our national plan to connect Malawi."

## Slide 6
Digital Malawi Acceleration Project (DMAP)
Progress Update
MILESTONE | UPDATE
Sites Identification | A total of 1301 sites identified: 540 from DIGIMAP waiting list 319 from Min of Lands 442 added from consultations The list excludes schools, military, police, prisons and surveillance offices.
District Consultations | 31 districts, councils and municipals were consulted by Mid April 2025. Likoma is planned later after onboarding implementation contractor The mission will include: Consultations Technical assessment
Notes: "We are already making strong progress.
First, we have identified over 1,300 sites for connection. This includes a large number from the Ministry of Lands.
Second, we have finished consulting with all 31 districts in Malawi. Our next step is a technical site survey to plan the connections.
This shows we are moving from planning to action."

## Slide 7
Digital Malawi Acceleration Project (DMAP)
The Benefits of the Mapping System to DMAP:
Optimized Investment: Ensure public funds target the true unserved and underserved, avoiding duplication.
Precise Targeting: Objectively prioritize the 500 institutions and 2,000 schools based on accurate connectivity data.
Measurable Success: Establish a clear baseline to track progress and demonstrate the impact of our interventions.
We see this Africa BB-Maps system as a strategic tool for this data-driven precision.
Notes: "To conclude our main points, the National Broadband Map provides three crucial benefits for DMAP:
First, it ensures our money is spent wisely, targeting the areas that need it most.
Second, it gives us a clear, fair way to choose which 500 institutions and 2,000 schools to connect first.
And third, it allows us to measure and prove the real impact we are making for Malawi.
For us, this map is not just data—it is the essential tool that will guarantee our project's success and maximize its value for the nation."

## Slide 8
The End..